# Go-Live Runbook — Wonder DQ Console (AWS)

Parallel to [`GO-LIVE.md`](GO-LIVE.md) (GCP). Same app, same three launch constraints — hosted on AWS

instead of GCP. Read this alongside the GCP runbook: the app, the Jira setup (§2), the cutover/backfill,

and the deferred-hardening list are identical. The only material difference is **where the container

runs and how it reaches BigQuery across clouds** (§3). Section numbers line up with the GCP doc.

Read this first — the honest trade-off. The source of truth is BigQuery, which is Google Cloud,

and it is staying there. Hosting the app on AWS therefore introduces one seam the GCP deployment does

not have: the app must authenticate *across clouds* to read BigQuery. We solve this with **Workload

Identity Federation (WIF) — an AWS IAM role that Google trusts, so no long-lived Google key file is

ever stored in AWS** (see §3). This is the correct pattern, but it is more setup than the GCP path,

where the runtime identity gets native BigQuery grants. Choose AWS because the client *operates* on AWS,

not because it is less work — it isn't. Everything else (Postgres, container, scheduler, Jira) is a

one-to-one swap of equivalent managed services.

Scoped to the three constraints for this launch:

1. Hosted on AWS — single container (FastAPI API + built React app) on App Runner, app data in

RDS for PostgreSQL, source data read-only from BigQuery (cross-cloud via WIF).

2. Linked to the client's real Jira — not the sandbox dietrichcoding.atlassian.net.

3. No SSO / no permissions — the service is publicly reachable (App Runner default public

endpoint). SSO (Entra / Cognito / an ALB OIDC front) is explicitly deferred (see §10 (#10-explicitly-deferred-post-go-live-hardening)).

How the app runs today: one image built from app/Dockerfile (Vite build → served by FastAPI). The

container's start command is alembic upgrade head && uvicorn wonder.main:app — the Postgres schema

is created/migrated automatically on first boot. Behavior is controlled entirely by env vars

(app/backend/wonder/config.py); the two switches that make it "live" are DATA_SOURCE=bigquery

and TICKET_SINK=jira. None of this changes on AWS — it's the same image and the same env vars.

Terraform status (differs from GCP). The GCP runbook ships a *validated* Terraform scaffold in

infra/terraform/. The AWS equivalent is not yet written — this document is the design + task list

for it. Porting is straightforward (all AWS-managed services with mature Terraform providers); §8 lists

exactly what the infra/terraform-aws/ module needs to contain.

――――――――――――――――――――――――――――――――――――――――

## Service mapping at a glance (GCP → AWS)

| Concern | GCP (shipped) | AWS (this doc) |
| --- | --- | --- |
| Container runtime | Cloud Run | App Runner (managed, HTTPS URL, scale-to-near-zero) — ECS Fargate + ALB is the alternative |
| App database | Cloud SQL for Postgres 16 | RDS for PostgreSQL 16 (or Aurora Serverless v2) |
| Container registry | Artifact Registry | Amazon ECR |
| Secrets | Secret Manager | AWS Secrets Manager |
| Runtime identity | Runtime service account | IAM role (App Runner instance role) |
| Daily run trigger | Cloud Scheduler → POST /api/run | EventBridge Scheduler → POST /api/run (via API destination) |
| BigQuery read | Native SA IAM grant | Workload Identity Federation (AWS role ↔ GCP), no key file |
| IaC | Terraform (google provider) | Terraform (aws provider + a little google provider for the WIF pool + BQ grants) |

Everything except the BigQuery row is a like-for-like swap. The BigQuery row is the reason AWS is more

work, and it is the section to read most carefully (§3).

――――――――――――――――――――――――――――――――――――――――

## 0. Decisions & access to gather first

☐ AWS account id + region to deploy into (Wonder's account, billing enabled). → sets Terraform

aws_account_id, region (default us-east-1 or match the client's standard region).

☐ BigQuery source projects (unchanged from GCP — the data lives in GCP either way):

☐ Ledger/PO dataset project: wonder-dw-prod-brd (dataset inventory). → bq_project.

☐ ERP standard-cost project: wonder-raw-prod (dataset erp_prod_batch) — used by the COST

rules. Separate project, needs its own federated read grant (see §3).

☐ You still need owner/IAM access to these GCP projects to create the Workload Identity Pool and

grant BigQuery to the federated AWS identity. AWS hosting does not remove the GCP-side setup — it

moves it from "create a service account" to "create a trust for an AWS role."

☐ Client Jira (identical to GCP §2): base URL, project key, issue type, a service-account Jira

user + API token, and the exact "Done" transition name.

☐ RDS app-user password (you generate; goes into Secrets Manager, never committed).

☐ Go-live cutover date — the day you flip on daily runs and backfill the baseline (same as GCP §7).

☐ Who owns the AWS account / Terraform state / the GCP projects going forward (see §9 — migrate off

personal accounts on both sides).

――――――――――――――――――――――――――――――――――――――――

## 1. AWS account foundation

☐ 1.1 Confirm billing is enabled on the target AWS account and you have an admin/deployer IAM

identity (or an assumable deploy role).

☐ 1.2 Authenticate locally for Terraform: aws sso login (or configure a named profile /

AWS_PROFILE). Terraform's AWS provider reads the standard credential chain.

☐ 1.3 Decide networking posture. Two options, matching how "public/sandbox-shaped" the GCP

scaffold is:

Simple (matches GCP scaffold): RDS with publicly_accessible = true, locked to the App Runner

egress by security group; App Runner reaches BigQuery over its default public egress. Fastest to stand up.

Hardened (recommended for real prod): RDS in private subnets, App Runner attached via a **VPC

connector, and a NAT gateway** so the container can still reach BigQuery + Jira on the internet.

This is the AWS analog of the GCP "private IP" hardening in §10.

Note the asymmetry: on Cloud Run, private DB + internet egress is nearly free to configure. On App

Runner, putting the container in a VPC to reach a private RDS means you also need a NAT gateway

for its BigQuery/Jira egress (a small always-on cost). Budget for it if you choose the hardened path.

☐ 1.4 Decide Terraform state backend: use an S3 backend + DynamoDB lock table (encrypted,

access-controlled) — not local state. State will contain the DB password and Jira token.

## 2. Client Jira setup (replace the sandbox)

Identical to the GCP runbook §2 — Jira is external SaaS and cloud-agnostic. In brief:

☐ 2.1 Confirm the client Jira project and note its key (scaffold default WIQ).

☐ 2.2 Create a service-account user + API token (<https://id.atlassian.com/manage/api-tokens>).

☐ 2.3 Confirm the issue type (default Task) and a transition named exactly `Done` (or set

JIRA_DONE_TRANSITION).

☐ 2.4 *(Optional)* Custom field for the dedup fingerprint → JIRA_FINGERPRINT_FIELD=customfield_xxxxx

(else it rides on a label).

☐ 2.5 Map each owner group to a real Jira assignee/component.

☐ 2.6 These become Terraform vars: jira_base_url, jira_email, jira_project_key,

jira_issue_type, and the secret jira_api_token.

## 3. BigQuery read-only access — cross-cloud via Workload Identity Federation

This is the one section that has no GCP-runbook equivalent, and it's the crux of hosting on AWS. The

app must read BigQuery, which is in GCP. Instead of storing a Google service-account key file in AWS

(a long-lived secret — exactly what §9.4 tells us to avoid), we make Google **trust the App Runner IAM

role directly** via Workload Identity Federation. No Google key ever leaves GCP.

How it works: the app's Google client library (already using ADC / GOOGLE_APPLICATION_CREDENTIALS,

per the GCP runbook §3.3) is pointed at an external-account credential config file. That file contains

no secret — it only describes how to (a) fetch the App Runner role's AWS credentials from the instance

metadata, and (b) exchange them with Google STS for a short-lived Google token. The exchange is authorized

because we told Google to trust that AWS role.

☐ 3.1 (GCP side) Create a Workload Identity Pool + AWS provider. In the GCP project you'll bill

queries to (typically bq_project), create a pool and an AWS provider in it that references the

client's AWS account id. *(Terraform: google_iam_workload_identity_pool +

google_iam_workload_identity_pool_provider with an aws { account_id = ... } block.)*

☐ 3.2 (GCP side) Grant BigQuery to the federated AWS role — on both source projects. Grant the

principal that represents the App Runner role:

roles/bigquery.jobUser on the billing project (to run queries), and

roles/bigquery.dataViewer on `wonder-dw-prod-brd` (ledger/PO) and on `wonder-raw-prod`

(ERP cost) — the same two grants as the GCP runbook §3.1/§3.2, just to a federated principal:

principalSet://iam.googleapis.com/projects/<num>/locations/global/workloadIdentityPools/<pool>/attribute.aws_role/arn:aws:sts::<acct>:assumed-role/<AppRunnerInstanceRole>.

☐ 3.3 (AWS side) Create the App Runner instance IAM role the container runs as. This is the role

the config in 3.1 trusts. It needs no special AWS permissions for BigQuery — being *assumable by the

task* is what matters — plus Secrets Manager read (§5) and RDS connectivity.

☐ 3.4 (App config) Provide the external-account config file + point ADC at it. Bake the small JSON

config into the image (or mount it) and set GOOGLE_APPLICATION_CREDENTIALS=/path/to/wif.json. Set

the config's quota_project_id / billing to the BigQuery billing project. No app code change —

the existing BigQuery client picks it up through ADC. Keep GCP_PROJECT / ERP_PROJECT env vars set

as today so app config and grants stay in sync.

☐ 3.5 Confirm real table column names still match wonder/schema_map.py (unchanged from GCP —

same tables).

☐ 3.6 Verify the token exchange end-to-end from a running task before go-live: a

bigquery.jobs.query from the container should succeed with no key file present. This is the

single most important AWS-specific smoke test.

If WIF setup slips the timeline, the fallback is a Google SA key file in AWS Secrets Manager — it

works and needs no GCP pool, but it's a long-lived credential to rotate and guard. Prefer WIF; treat

the key file as a temporary bridge only, and put rotation on the follow-up list.

## 4. Build & push the container image (ECR)

☐ 4.1 Same image as GCP — built from app/Dockerfile, context ./app. Push to the ECR repo

Terraform creates (<acct>.dkr.ecr.<region>.amazonaws.com/wonder-dq).

☐ 4.2 Same chicken-and-egg as GCP: App Runner needs an image, but the repo is created by apply.

Clean options:

Option A (recommended): terraform apply -target=aws_ecr_repository.app first, then build/push,

then full apply.

Option B: placeholder image, then update image and re-apply.

☐ 4.3 Build & push:

aws ecr get-login-password --region <region> \
        | docker login --username AWS --password-stdin <acct>.dkr.ecr.<region>.amazonaws.com
      docker build -t <acct>.dkr.ecr.<region>.amazonaws.com/wonder-dq/app:<tag> ./app
      docker push <acct>.dkr.ecr.<region>.amazonaws.com/wonder-dq/app:<tag>

*(App Runner can also build from source, but pushing a prebuilt image keeps it identical to GCP.)*

☐ 4.4 Set image in terraform.tfvars to that exact tag.

## 5. Configure Terraform variables (public, no SSO)

Copy infra/terraform-aws/terraform.tfvars.example → terraform.tfvars. Secrets go via env, not the file.

☐ 5.1 Non-secret vars:

aws_account_id        = "<wonder-aws-account>"
      region                = "us-east-1"
      image                 = "<acct>.dkr.ecr.<region>.amazonaws.com/wonder-dq/app:<tag>"

      allow_unauthenticated = true          # NO SSO: App Runner public endpoint for this launch

      bq_project            = "wonder-dw-prod-brd"
      erp_bq_project        = "wonder-raw-prod"
      bq_dataset            = "inventory"
      bq_ledger_table       = "consolidated_inventory_ledger"
      bq_po_table           = "int_ledger_purchase_orders"

      wif_pool_project      = "wonder-dw-prod-brd"   # GCP project holding the WIF pool + query billing

      jira_base_url         = "https://<client>.atlassian.net"
      jira_email            = "inventory-dq@<client>"
      jira_project_key      = "WIQ"
      jira_issue_type       = "Task"

☐ 5.2 Secrets via environment (never commit):

export TF_VAR_db_password='<generated-strong-password>'
      export TF_VAR_jira_api_token='<client-jira-api-token>'

☐ 5.3 Sanity-check: allow_unauthenticated = true means the App Runner URL is public, including

POST /api/run (which creates real Jira tickets). Accept this for the launch or gate it (WAF IP

allow-list / VPC + private App Runner ingress) until SSO lands (§10).

## 6. Provision the infrastructure

☐ 6.1 cd infra/terraform-aws

☐ 6.2 terraform init (with the S3 backend from §1.4)

☐ 6.3 terraform validate

☐ 6.4 terraform plan — review: ECR repo, RDS Postgres 16 instance + db + user, 2 Secrets Manager

secrets, App Runner service + instance role, WIF pool/provider + BigQuery grants (google provider),

EventBridge Scheduler + API destination, security groups.

☐ 6.5 terraform apply

☐ 6.6 terraform output service_url → the public console URL. First boot runs alembic upgrade head

automatically, provisioning the Postgres schema. *(App Runner runs the same container start command

as Cloud Run.)*

## 7. Daily automation (EventBridge Scheduler → POST /api/run)

Same design as GCP §7: run once a day for the prior data day via an external scheduler, not the in-app

APScheduler (keep SCHEDULER_ENABLED=false so it isn't double-triggered — App Runner may idle the

instance, so an in-process timer is unreliable, exactly as on Cloud Run).

☐ 7.1 Trigger is POST /api/run (wonder/api/routes.py → run_daily) — unchanged.

☐ 7.2 Use EventBridge Scheduler with an API destination target to POST <service_url>/api/run

on cron (scheduler_schedule, default cron(15 0 * * ? *); scheduler_time_zone, default

America/Los_Angeles). *(Terraform: aws_scheduler_schedule + aws_cloudwatch_event_connection +

aws_cloudwatch_event_api_destination.)*

Simplest alternative: a tiny Lambda on an EventBridge cron that does one HTTP POST — fewer

moving parts than API destinations if the team prefers it.

☐ 7.3 No auth this launch, so the scheduled call is unauthenticated. When SSO lands, put the

auth token in the API-destination connection (or have the Lambda mint one).

☐ 7.4 The console polls GET /api/runinfo and shows a refresh banner when the run date advances —

no extra wiring (unchanged).

## 8. Terraform completeness (what infra/terraform-aws/ must contain)

Unlike the GCP module, this is not yet written. The module needs:

☐ 8.1 ECR repo (aws_ecr_repository).

☐ 8.2 RDS Postgres instance + parameter group + subnet group + security group; DB + app user.

☐ 8.3 Secrets Manager secrets for APP_DB_URL and JIRA_API_TOKEN (+ versions).

☐ 8.4 App Runner service (image from ECR), instance IAM role, env vars (mirroring the GCP

container's env block: DATA_SOURCE, TICKET_SINK, GCP_PROJECT, ERP_PROJECT, BQ_*, JIRA_*,

GOOGLE_APPLICATION_CREDENTIALS), secrets wired from Secrets Manager, port 8000; optional VPC

connector for the hardened path.

☐ 8.5 Workload Identity Federation (the cross-cloud blocker for COST + all rules). Uses the

google provider inside the AWS module: google_iam_workload_identity_pool,

..._provider (AWS account), and google_project_iam_member granting bigquery.jobUser +

dataViewer (on both bq_project and erp_bq_project) to the federated App Runner-role principal.

This is the AWS analog of the GCP module's run_bq_data_viewer / run_erp_bq_data_viewer.

☐ 8.6 EventBridge Scheduler job + API destination (or Lambda) for the daily run.

☐ 8.7 Networking — security groups (and, for the hardened path, VPC/subnets/NAT + VPC connector).

☐ 8.8 Verify auto-close config against the client's Jira workflow (JIRA_DONE_TRANSITION,

JIRA_FINGERPRINT_FIELD) — runtime verification, identical to GCP §8.4.

## 9. Migrate off personal / sandbox accounts (before or at go-live)

Same intent as GCP §9, on both clouds:

☐ 9.1 Repo + CI: move wonder_inventory and its GitHub Actions/secrets into the client's GitHub org.

☐ 9.2 Jira: point at the client's Jira (done in §2), not dietrichcoding.atlassian.net.

☐ 9.3 AWS: deploy into the client's AWS account; Terraform state in the client's S3 bucket.

☐ 9.4 GCP: the WIF pool + BigQuery grants live in the client's GCP projects — created under

client-owned identities.

☐ 9.5 Tokens: re-issue every credential (Jira API token, any PATs). With WIF there is **no

Google key file to carry over** — one of the security upsides of doing it properly.

## 10. Explicitly deferred (post-go-live hardening)

Same trade-offs as GCP §10, AWS-flavored:

Auth / SSO: the App Runner URL is public — anyone with it can trigger POST /api/run (real Jira

tickets). Defer SSO (Entra/Cognito, or an ALB + OIDC front, or App Runner private ingress behind an

authenticated ALB) to a follow-up; then set allow_unauthenticated = false and authenticate the

scheduler call.

RDS hardening: the simple posture is sandbox-shaped — **public RDS, single-AZ, `deletion_protection

= false`, no final snapshot. For prod: private subnets + VPC connector + NAT, Multi-AZ**,

automated backups + PITR, deletion_protection = true, skip_final_snapshot = false.

BigQuery credential: ship on WIF (no key file). If a key file was used as a launch bridge (§3

fallback), replace it with WIF and add rotation.

Exact breach-age backfill: unchanged from GCP — prototype clamps age to ~2 weeks; decide backfill

depth X and pull full per-PO history (bound BigQuery cost).

Baseline cutover reseed: unchanged — at cutover pick the start date and backfill all open exceptions

as the baseline; defer scope/threshold tuning to then.

Observability: CloudWatch alarms on failed runs / anomalous error counts (analog of Cloud Logging).

## 11. Smoke test (after deploy)

☐ 11.1 Open service_url — the React console loads.

☐ 11.2 GET <service_url>/api/runinfo returns a runDate.

☐ 11.3 BigQuery reachability (AWS-specific): confirm a validation actually reads BigQuery — i.e.

the WIF token exchange works from the running task with no key file present (§3.6).

☐ 11.4 Trigger one POST <service_url>/api/run and confirm the summary

(scanned/seen/new/autoClosed) looks sane.

☐ 11.5 Confirm a real ticket appears in the client's Jira with the right project/type/assignee,

and that a resolved item auto-closes on the next run.

☐ 11.6 Confirm the daily EventBridge Scheduler job fires and advances the run date (refresh banner).