# Go-Live Runbook — Wonder DQ Console

Step-by-step to take the console live. Scoped to the three constraints for this launch:

1. Hosted on GCP — single container (FastAPI API + built React app) on Cloud Run, app data in

Cloud SQL for Postgres, source data read-only from BigQuery.

2. Linked to the client's real Jira — not the sandbox dietrichcoding.atlassian.net.

3. No SSO / no permissions — the service is publicly invokable (allow_unauthenticated = true).

Entra SSO / IAP is explicitly deferred (see §10 (#10-explicitly-deferred-post-go-live-hardening)).

How the app runs today: one image built from app/Dockerfile (Vite build → served by FastAPI). The

container's start command is alembic upgrade head && uvicorn wonder.main:app — so the Postgres

schema is created/migrated automatically on first boot. Behavior is controlled entirely by env vars

(app/backend/wonder/config.py); the two switches that make it "live" are DATA_SOURCE=bigquery

and TICKET_SINK=jira.

Migration note: new tables/columns reach Postgres only via an Alembic migration — local SQLite creates them automatically, Postgres does not (see §12).

Infra lives in infra/terraform/ (Cloud Run + Cloud SQL + Secret Manager + Artifact Registry + a

least-privilege runtime SA). It's a validated scaffold, not yet applied. The two blocker gaps from

the first review — the ERP BigQuery grant and the daily-run automation — **have now been added to the

Terraform** (see §8 (#8-terraform-completeness-now-closed)); remaining items are config/verification.

――――――――――――――――――――――――――――――――――――――――

## 0. Decisions & access to gather first

☐ GCP project id to deploy into (Wonder's project, billing enabled). → sets Terraform project_id.

☐ Region (default us-central1). → region.

☐ BigQuery source projects — confirm both:

☐ Ledger/PO dataset project: wonder-dw-prod-brd (dataset inventory). → bq_project.

☐ ERP standard-cost project: wonder-raw-prod (dataset erp_prod_batch) — used by the COST

rules. This is a separate project and needs its own read grant (see §8).

☐ Client Jira: base URL (https://<client>.atlassian.net), the project key to file into,

the issue type, a service-account Jira user + API token, and the exact **"Done"

transition name** in that project's workflow (auto-close depends on it).

☐ Cloud SQL app-user password (you generate; goes into Secret Manager, never committed).

☐ Go-live cutover date — the day you flip on daily runs and backfill the baseline (see §7).

☐ Who owns the GCP project / Terraform state going forward (see §9 — migrate off personal accounts).

――――――――――――――――――――――――――――――――――――――――

## 1. GCP project foundation

☐ 1.1 Confirm billing is enabled on the target project.

☐ 1.2 Authenticate locally for Terraform: gcloud auth application-default login.

☐ 1.3 APIs are enabled automatically by Terraform (google_project_service): Cloud Run, SQL

Admin, Secret Manager, Artifact Registry, BigQuery, IAM. Add Cloud Scheduler (cloudscheduler.googleapis.com)

to that list — needed for the daily run in §7 (currently missing; see §8).

☐ 1.4 Decide Terraform state backend: use the GCS backend (encrypted, access-controlled),

not local state — Terraform state will contain the DB password and Jira token. Wire the

backend block in infra/terraform/versions.tf before init.

## 2. Client Jira setup (replace the sandbox)

☐ 2.1 In the client's Jira Cloud, create/confirm the project the tickets land in and note

its key (scaffold default is WIQ — change if the client uses a different key).

☐ 2.2 Create a service account user in the client's Jira (e.g. inventory-dq@client) and

generate an API token at <https://id.atlassian.com/manage/api-tokens>. Tickets will be

created/commented as this user.

☐ 2.3 Confirm the issue type exists (default Task) and the project's **workflow has a

transition named exactly Done** (or set JIRA_DONE_TRANSITION to the real name — auto-close

calls this transition).

☐ 2.4 *(Optional but recommended)* Create a custom field to hold the dedup fingerprint and

set JIRA_FINGERPRINT_FIELD=customfield_xxxxx. Without it, the fingerprint rides on a label

(works, but a field is cleaner). Confirm the field is on the project's create screen.

☐ 2.5 Map each owner group (SC Product/IMS, Field Ops, HDR Field Ops, Procurement,

Accounting/Cost Accountant) to a real Jira assignee/component in the client instance, so

routing lands on the right people.

☐ 2.6 These values become Terraform vars: jira_base_url, jira_email, jira_project_key,

jira_issue_type, and the secret jira_api_token.

## 3. BigQuery read-only access

The runtime service account (created by Terraform) needs read-only BigQuery on both source

projects. It uses bigquery.jobUser (to run queries, granted on the deploy project) + bigquery.dataViewer

(to read data, granted on each source project).

☐ 3.1 Ledger/PO project (bq_project, e.g. wonder-dw-prod-brd) — dataViewer grant is in the

Terraform (run_bq_data_viewer). ✅

☐ 3.2 ERP project (`wonder-raw-prod`) — now granted in Terraform via the

run_erp_bq_data_viewer resource (erp_bq_project var, default wonder-raw-prod; the container

also gets ERP_PROJECT so app + grant stay in sync). Just confirm erp_bq_project is correct for

the client. ✅

☐ 3.3 No key file is needed on Cloud Run — the runtime SA is used automatically. (Locally,

GOOGLE_APPLICATION_CREDENTIALS or ADC is used; in prod leave it unset.)

☐ 3.4 Confirm the real table column names match wonder/schema_map.py. (Already validated

against wonder-dw-prod-brd.inventory in the live local runs — re-confirm if the client points at

different tables.)

## 4. Build & push the container image

☐ 4.1 The image is built from app/Dockerfile with build context ./app. Push to the Artifact

Registry repo that Terraform creates (<region>-docker.pkg.dev/<project>/wonder-dq).

☐ 4.2 Chicken-and-egg note: the repo is created by terraform apply, but the Cloud Run service

needs an image. Two clean options:

Option A (recommended): first apply only the registry —

terraform apply -target=google_artifact_registry_repository.app — then build/push, then full apply.

Option B: push to a temporary repo / use a placeholder image, then update image and re-apply.

☐ 4.3 Build & push:

gcloud builds submit ./app \
        --tag <region>-docker.pkg.dev/<project>/wonder-dq/app:<tag>

☐ 4.4 Set image in terraform.tfvars to that exact tag.

## 5. Configure Terraform variables (public, no SSO)

Copy infra/terraform/terraform.tfvars.example → terraform.tfvars and fill in. **Secrets go via env,

not the file.**

☐ 5.1 Non-secret vars in terraform.tfvars:

project_id            = "<wonder-gcp-project>"
      region                = "us-central1"
      image                 = "<region>-docker.pkg.dev/<project>/wonder-dq/app:<tag>"

      allow_unauthenticated = true          # <-- NO SSO: public invoker for this launch

      bq_project            = "wonder-dw-prod-brd"
      bq_dataset            = "inventory"
      bq_ledger_table       = "consolidated_inventory_ledger"
      bq_po_table           = "int_ledger_purchase_orders"

      jira_base_url         = "https://<client>.atlassian.net"   # <-- client Jira, not sandbox
      jira_email            = "inventory-dq@<client>"
      jira_project_key      = "WIQ"          # <-- client's key
      jira_issue_type       = "Task"

☐ 5.2 Secrets via environment (never commit):

export TF_VAR_db_password='<generated-strong-password>'
      export TF_VAR_jira_api_token='<client-jira-api-token>'

☐ 5.3 Sanity-check: allow_unauthenticated = true is intentional for this launch (no SSO). It

grants roles/run.invoker to allUsers — anyone with the URL can reach it, **including the

POST /api/run endpoint, which creates real Jira tickets.** Accept this risk or gate the URL by

obscurity/VPC until SSO lands (see §10).

## 6. Provision the infrastructure

☐ 6.1 cd infra/terraform

☐ 6.2 terraform init (with the GCS backend from §1.4)

☐ 6.3 terraform validate

☐ 6.4 terraform plan — review: Cloud Run service, Cloud SQL Postgres 16 instance + db + user,

2 secrets (+versions), Artifact Registry repo, runtime SA + IAM, public invoker binding.

☐ 6.5 terraform apply

☐ 6.6 terraform output service_url → the public console URL. First boot runs

alembic upgrade head automatically, provisioning the Postgres schema.

## 7. Daily automation (Cloud Scheduler → POST /api/run)

The validation runs once a day for the prior data day. Locally this is a stand-in APScheduler

(SCHEDULER_ENABLED); in prod that in-app scheduler is unreliable because Cloud Run scales to zero

(min_instance_count = 0), so a scaled-down instance won't fire the timer. Use Cloud Scheduler

hitting the HTTP endpoint instead. Keep SCHEDULER_ENABLED=false on Cloud Run so the job isn't

double-triggered.

☐ 7.1 Confirm POST /api/run is the trigger (it exists: wonder/api/routes.py →

run_daily). It scans the prior day, opens/auto-closes tickets, returns a summary.

☐ 7.2 The Cloud Scheduler job is now in Terraform (google_cloud_scheduler_job.daily_run):

POST <service_url>/api/run, schedule scheduler_schedule (default 15 0 * * *), time zone

scheduler_time_zone (default America/Los_Angeles). It's created by terraform apply — no

manual gcloud step needed. Adjust the two vars if the client wants a different time.

☐ 7.3 Because there's no auth this launch, the scheduler calls the endpoint unauthenticated

(the oidc_token block auto-activates only when allow_unauthenticated = false). When SSO lands,

flip that var and the scheduler switches to an OIDC-authenticated call automatically.

☐ 7.4 The console polls GET /api/runinfo and shows a refresh banner when the run date advances

— no extra wiring needed.

☐ 7.5 The daily run also purges closed tickets older than the retention window (Admin → Data retention, default 30 days; 0 = keep forever, stored in the new app_setting table). This is local app-DB cleanup only — Jira is untouched (it stays the system of record). Confirm the retention window with the client at cutover. (Requires the migration in §12.)

## 8. Terraform completeness (now closed)

The two blocker gaps from the first review are **now written into infra/terraform/ and

terraform validate passes**:

☑ 8.1 ERP BigQuery grant (was a blocker for COST rules). Added

google_project_iam_member.run_erp_bq_data_viewer — grants bigquery.dataViewer to the runtime

SA on var.erp_bq_project (default wonder-raw-prod). Guarded by a count so it's skipped if the

ERP project equals bq_project. The container also now receives ERP_PROJECT so app config and

the grant can't drift.

☑ 8.2 Daily run automation (was a blocker for "runs daily"). Added

google_cloud_scheduler_job.daily_run (POST <service_url>/api/run) plus

cloudscheduler.googleapis.com in the enabled apis. New vars: scheduler_schedule,

scheduler_time_zone.

☐ 8.3 Scheduler vs. scale-to-zero. Leave SCHEDULER_ENABLED=false (default) on Cloud Run;

driving the run from Cloud Scheduler avoids needing min_instance_count >= 1. (No code change —

just don't set the flag.)

☐ 8.4 Verify auto-close config end-to-end against the client's Jira workflow: JIRA_DONE_TRANSITION

must match a real transition name, and JIRA_FINGERPRINT_FIELD (if used) must be a valid field on

the project. *(Runtime verification, not a Terraform change.)*

## 9. Migrate off personal / sandbox accounts (before or at go-live)

Everything is currently on the consultant's personal accounts. Move it to client-owned:

☐ 9.1 Repo + CI: move wonder_inventory (GitHub MDietrichWork) and its GitHub Actions,

branch protections, and secrets into the client's GitHub org.

☐ 9.2 Jira: stop using dietrichcoding.atlassian.net; point at the client's Jira (done in §2).

☐ 9.3 GCP: deploy into the client's project (done in §1); Terraform state in the client's GCS.

☐ 9.4 Tokens: re-issue every token (Jira API token, any PATs, SA keys) under client-owned

identities — no carried-over personal credentials.

## 10. Explicitly deferred (post-go-live hardening)

Called out so the team knows the trade-offs accepted for a fast, no-permissions launch:

Auth / SSO: allow_unauthenticated = true means **anyone with the URL can use the app and trigger

POST /api/run (real Jira tickets)**. Defer Microsoft Entra ID (OIDC/MSAL) + IAP and role-based

access to a follow-up; when it lands, set allow_unauthenticated = false, front with IAP/SSO, and

switch the scheduler to an authenticated OIDC call.

Cloud SQL hardening: the scaffold is sandbox-shaped — **public IP, single zone,

deletion_protection = false. For prod: private IP**, availability_type = "REGIONAL" (HA),

backups + PITR, deletion_protection = true.

Exact breach-age backfill: the prototype clamps age to a ~2-week window. For exact breach age at

go-live, decide backfill depth X and pull full per-PO receipt history (bound BigQuery cost).

Baseline cutover reseed: at cutover, pick the start date and **backfill all open exceptions as the

baseline** so day-one isn't a flood; defer scope/threshold tuning (e.g. CONSUMABLE_ZERO_COST scope,

waste thresholds) to then.

Observability: Cloud Logging/Monitoring alerts on failed runs / anomalous error counts.

## 11. Smoke test (after deploy)

☐ 11.1 Open service_url — the React console loads.

☐ 11.2 GET <service_url>/api/runinfo returns a runDate.

☐ 11.3 Trigger one POST <service_url>/api/run and confirm the summary

(scanned/seen/new/autoClosed) looks sane.

☐ 11.4 Confirm a real ticket appears in the client's Jira with the right project/type/assignee,

and that a resolved item auto-closes on the next run.

☐ 11.5 Confirm the daily Cloud Scheduler job fires and advances the run date (refresh banner).

## 12. Database migrations — new tables since the initial migration

The Postgres schema is owned by Alembic (alembic upgrade head runs on container boot — see the intro and §6.6). Local dev uses Base.metadata.create_all (app/backend/wonder/db.py), so new tables appear automatically on SQLite — but not on Postgres. Postgres only gets what the migration files in app/backend/alembic/versions/ create, and there is currently just one (d43ff7a17b74_initial_schema).

The data model has gained a table since that migration:

app_setting — key/value store backing the closed-ticket retention feature (Admin → Data retention, and the daily purge in §7.5). Without a migration, alembic upgrade head will not create it and the app will error the first time it reads or writes the retention window on Postgres.

Do this before building the image for cutover (§4):

☐ 12.1 Autogenerate a migration (models are wired into Alembic via target_metadata = Base.metadata in alembic/env.py):

cd app/backend

# point Alembic at any reachable DB (even the local SQLite) — autogenerate diffs the models, not data

alembic revision --autogenerate -m "add app_setting (closed-ticket retention)"

☐ 12.2 Review the generated file in alembic/versions/ — confirm it only creates app_setting (and nothing unexpected), then commit it. It runs automatically as part of alembic upgrade head on the next deploy, so there's no manual DB step in prod.

☐ 12.3 Every future model change needs the same treatment. The “schema is created automatically on first boot” guarantee (intro, §A.4) only holds if a migration exists for each change to wonder/models.py. Local SQLite hides a missing migration; Postgres will not.

Rule of thumb: touched wonder/models.py? Generate and commit an Alembic migration before it reaches Postgres.

――――――――――――――――――――――――――――――――――――――――

## Appendix A — Plain-English primer (for stakeholder conversations)

Non-technical background for anyone who needs to understand or explain *what this deploys and how* —

no prior knowledge assumed. The runbook above is the "how to do it"; this is the "what it is and why."

### A.1 What Terraform is

**Terraform is a tool that lets you describe your cloud setup in a text file, and then builds it for you

automatically.** Instead of clicking around in the Google Cloud web console for an hour to create a

database, a server, some passwords, and permissions, you write down *what you want* in a file, and

Terraform makes reality match that file.

Analogy: it's the difference between building a house by telling workers what to do, room by room,

verbally, every time — versus handing them a blueprint. The blueprint is repeatable, reviewable,

and if the house burns down you can rebuild it exactly. Terraform is the blueprint for cloud

infrastructure. The industry term for this is "Infrastructure as Code" — your servers, databases,

and permissions are written as code and version-controlled just like the app itself.

### A.2 How Terraform works — the basic loop

Three commands and one concept:

1. You write what you want in .tf files — "I want a Postgres database, a container running my app,

and these permissions." You describe the *end state*, not the step-by-step; Terraform works out the order.

2. `terraform plan` shows a preview: "I will create these 12 things, change this 1, delete nothing."

Nothing happens yet — this is the safety step you read before committing.

3. `terraform apply` actually builds it, calling Google Cloud's APIs in the right order (e.g. the

database is created before the app that connects to it).

The one concept to know is state: Terraform keeps a record of what it has built, so later you can edit

the file (say, bump the database size), run plan (it shows *only* that one change), and apply — it makes

the minimal change rather than rebuilding everything. Two words clients like: it's declarative (you

declare the desired result) and idempotent (running it again when things already match does nothing).

### A.3 How this application uses Terraform

The Terraform lives in `infra/terraform/` and is the complete blueprint for running the app on Google

Cloud. One terraform apply against the client's Google account stands up the entire environment:

| The blueprint creates… | In plain English |
| --- | --- |
| Cloud Run | The place the app container actually runs (the web server) |
| Cloud SQL (Postgres) | The app's own database (see A.4) |
| Artifact Registry | Private storage for the app's packaged image |
| Secret Manager | A secure vault for the database password and Jira API token — never in plain files |
| A runtime service account + permissions | The app's own identity, given *exactly* the access it needs — read-only to BigQuery, nothing more |
| BigQuery read grants | Permission to read Wonder's inventory data (the two source projects) |
| Cloud Scheduler | The alarm clock that triggers the daily validation run |

Why this is good for the client: it's repeatable (the whole environment rebuilds in minutes, the same

way every time), reviewable (infrastructure changes are approved like code before touching production),

auditable (you can see exactly what exists and who changed it), and not locked in one person's head (it's

written down — anyone on the team can read it). If something is deleted, re-running apply brings it back.

One honest caveat: apply is powerful — it can also *change or delete* real things — which is exactly

why the plan preview step exists and why the state file is stored securely (it contains those secrets;

see §1.4).

### A.4 What the database is for — and why there are two

The app touches two different databases that do opposite jobs. The one Terraform creates is the second.

BigQuery — the source data (read-only, already exists, Wonder owns it). Wonder's data warehouse: the

inventory ledger, purchase orders, ERP standard costs. The app only reads it and never writes to

it. Terraform doesn't create this; it just grants read-only access.

Cloud SQL (Postgres) — the app's own database (this is what Terraform creates). The application's

private workspace. It starts empty and the app fills it. Wonder's raw data never lives here — only the

app's own working records.

Analogy: BigQuery is the filing cabinet of company records (you only read from it). The Postgres

database is the auditor's own notebook — where the app writes "I found this problem, on this date, I

opened this Jira ticket, here's who it's assigned to, here's whether it's been fixed." The notebook is

useless without the filing cabinet, but they're separate things.

Why the app needs its own database at all: it has to *remember things between daily runs*. Without it,

every morning the app would re-scan the data, find the same problems, and open duplicate Jira tickets — every

day. The database is what makes it smart instead: it remembers which problems it has already seen (no

duplicate tickets), when each first appeared (breach age / SLA), and which Jira ticket goes with which

problem (so it can auto-close the right one when the problem is fixed). It also stores the settings you

can edit in the app (like dollar thresholds) so your changes persist.

What's actually stored in it (the real tables, in plain English):

| Table | What it remembers |
| --- | --- |
| `error` | The heart of it: every data problem found — the rule that caught it, the item, severity, when first seen, status (Open/Resolved), assignee, and which Jira ticket it created. Prevents duplicates; enables auto-close. |
| `validation_run` | A log of each daily run — the date, rows scanned, how many problems were new, how many auto-closed. (Drives the run date + refresh banner.) |
| `ticket_event` | The history/audit trail of each ticket — status changes, notes, when and by whom. |
| `rule` | The catalog of validation rules (e.g. PO-01), their severity and routing. |
| `routing_map` | Who each type of problem is assigned to in Jira (team / person / component). |
| `sla_target` | The deadline per severity level (Urgent = 0 days, High = 1 day, etc.). |
| `facility_threshold`, `waste_action_combo` | The dollar thresholds and rule settings editable in the Admin screen — stored here so edits persist and the next run honors them. |
| `app_setting` | Small key/value app settings edited in the Admin screen — currently the closed-ticket retention window (how many days resolved/auto-closed tickets are kept before the daily run purges them; 0 = keep forever). |
| `audit_log` | A record of who changed what settings, with before/after values. |

The database starts empty and is built automatically on first startup — the container runs

alembic upgrade head on boot, which creates all these tables. So Terraform creates the *empty database

server*, and the app creates its *own tables* inside it on first run. Nobody sets up tables by hand.

The one-liner for the client: *"The app reads the company's inventory data from BigQuery, and keeps

its own separate record — in a small Postgres database — of every issue it's found and every Jira ticket

it's opened, so it never duplicates work and can automatically close tickets once problems are fixed."*